|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| qq | **User Story** | **priority** | **EstimatedDifficulty** | **Sprint** |
| 1 | customer create an account | 1 | 3 | 1 |
| 2 | update account | 1 | 3 | 1 |
| 3 | Delete account | 1 | 3 | 1 |
| 4 | view account information | 1 | 3 | 1 |
| 5 | book tickets | 2 | 7 | 4 |
| 6 | cancel booking | 5 | 5 | 4 |
| 7 | make a payment | 2 | 8 | 3 |
| 8 | View map | 3 | 2 | 2 |
| 9 | view recent films | 3 | 2 | 2 |
| 10 | view my favourite films | 4 | 6 | 2 |
| 11 | view film listings | 4 | 3 | 2 |
| 12 | search a film | 2 | 4 | 2 |
| 13 | review a film | 3 | 7 | 4 |
| 14 | add new releases to movieList | 1 | 3 | 3 |
| 15 | delete movies from the movie list | 3 | 2 | 3 |
| 16 | update the movie times | 1 | 7 | 3 |
| 17 | update movie information | 1 | 3 | 3 |
| 18 | View twitter feed | 2 | 5 | 2 |
| 19 | process a payment(paypal) | 2 | 10 | 3 |
| 20 | process a refund (paypal) | 4 | 6 | 3 |
| 21 | update customers loyalty points | 5 | 7 | 4 |
| 22 | Get Instagram working | 3 | 7 | 3 |
| 23 | Get facebook like button | 4 | 9 | 4 |
| 24 | Detect admin login | 2 | 7 | 4 |
| 25 | imdb |  | 7 | 4 |
| 26 | Implement the highchart for admin page | 4 | 9 | 4 |
| 27 | Implement highchart for user | 4 | 9 | 4 |
| 28 | Google share | 3 | 9 | 4 |
| 29 | Create admin controls(admin page) | 4 | 5 | 3 |
| 30 | Redirect to google anylitics | 4 | 5 | 3 |
| 31 | Social media share buttons | 2 | 3 | 4 |
| 32 | Fix up layout | 8 | 4 | 4 |
| 33 | Google analyitics | 5 | 5 | 3 |
| 34 | Highchart on homepage | 3 | 7 | 4 |
| 35 | Review crud | 5 | 5 | 4 |